Eluven

Academic Research Assistant Platform

Process & Development Plan

Version 1.5  |  June 2026

## Changelog — v1.5 (June 2026)

Production deployment complete — internal MVP accessible at https://app.eluven.ai

Foundation build (Weeks 1–2) and substantial portions of Weeks 3–7 implemented in code

End-to-end flow verified in production: login → dashboard → task → thread → AI response (SSE)

Custom domain configured via SST + Route 53 (app.eluven.ai) with ACM certificate

Bedrock model updated from retired Claude 3.5 Sonnet to Claude Sonnet 4.5 inference profile (us.anthropic.claude-sonnet-4-5-20250929-v1:0)

Production fixes: dev seed on API startup, backend API proxy route handler, tiktoken pre-cache for no-NAT ECS, Lambda timeout raised to 60s

Frontend UI delivered for dashboard, tasks, threads, KB area, Instruction Studio (minimal MVP UI)

Backend services implemented: AI core, RAG, document pipeline, workflow engine, workers (code complete)

Alembic migrations 001–005 applied in production RDS

Build phase shifts from foundation to validation, gap-fixing, and module completion

Sections 2–7 and 10 unchanged in substance from v1.4 — see v1.4 for full design decision detail

Purpose: This document is the master reference for building Eluven. Load at the start of every working session alongside the concept document and data model.

Concept doc: academic_research_platform_concept_v1_2.docx. Data model: eluven_data_model_v1_0.docx. Prior plan version: eluven_process_and_plan_v1_4.docx.

# 1. Project Overview

## 1.1 What we are building

Eluven is an AI-powered workspace for academic researchers — structured, guided assistance for reviewing papers, evaluating student submissions, and preparing work for publication. The platform's core value is structured AI assistance governed by a layered instruction system.

## 1.2 Platform identity

| Item | Detail |
| --- | --- |
| Platform name | Eluven |
| Domain | eluven.ai |
| Production app URL | https://app.eluven.ai |
| Registrar | Namecheap |
| DNS | AWS Route 53 (hosted zone Z06614832D7DMEV9IQTMN) |
| SSL | ACM — auto-provisioned by SST for app.eluven.ai |
| Dev credentials (production seed) | dev@eluven.ai / devpassword123 |

## 1.3 Status at a glance

| Area | Status |
| --- | --- |
| Concept & specification | Complete — concept v1.2, data model v1.0 |
| Pre-build decisions | All resolved (Section 2.1) |
| Pre-external-launch decisions | Open — Section 2.2 (unchanged from v1.4) |
| Infrastructure | Production deployed via SST |
| Build status | Foundation complete; partial Weeks 3–7; validation phase active |
| Current phase | Test against concept/plan on production; fix gaps; complete modules |

## 1.4 Completed to date (June 2026)

AWS production stack: VPC (no NAT), VPC endpoints, RDS PostgreSQL (db.t3.micro), ECS Fargate API, S3 documents bucket, SQS queues, Bedrock access, CloudFront + Lambda frontend (OpenNext)

Custom domain app.eluven.ai with Route 53 A/AAAA records and ACM certificate

GitHub repo, Conventional Commits, GitHub Actions (branch / PR / deploy workflows)

Alembic migrations 001–005: full initial schema, EPR + SPR ActivityLibrary seeds, Bedrock model ID updates

Auth: NextAuth.js + FastAPI JWT login; dev user seeded on API container startup

AI core: AIRouter, ContextAssembler, AIClient with Bedrock streaming, task memory writes, RAG retriever

API endpoints: auth, tasks, threads (incl. SSE stream), clusters, KB, instructions, activity library, workflows

Document pipeline (code): Unstructured.io extraction, chunking, embedding, S3 storage, SQS enqueue

Workflow engine (code): sequential execution, intervention triggers, SQS workflow worker

Frontend: Next.js App Router, en/he i18n scaffold, login, dashboard, task detail, thread chat, KB pages, Instruction Studio page, /api/backend proxy for internal API

Production verification: login, task list/create, thread create, AI streaming response

## 1.5 Known gaps and deviations (June 2026)

Document and workflow SQS workers implemented but not yet deployed as ECS services — uploads may not index

Playwright E2E suite not yet implemented (planned for polish phase)

Hebrew/RTL UI scaffolded but not fully validated in production

Word export, structured Q&A flows, workflow UI, and sample read-only tasks not yet verified end-to-end

Master instructions not yet drafted/tested per thread type (Instruction quality bar from Section 5)

RDS is db.t3.micro single-AZ (FinOps plan referenced Aurora Serverless v2 — revisit before external launch)

04-ai-patterns.mdc and plan still reference Claude 3.5 Sonnet — update to Sonnet 4.5 inference profile

docs/infrastructure/master-reference.md outdated — update in next infrastructure session

CloudFront default URL may still work alongside app.eluven.ai — consider disabling before external launch

## 1.6 Next sessions in order

Production validation — systematic test against concept doc and this plan; file issues per gap

Deploy document + workflow workers to ECS; verify KB upload → index → RAG in thread

External Paper Review module — end-to-end with real PDF, EPR thread types, task memory, Word export

Student Paper Review module — Assignment/Submission UX, batch views, grade output

Workflow engine — UI trigger, status SSE, intervention pause/resume in production

Instruction drafting — master instructions per EPR/SPR thread type; quality testing

Hebrew/RTL validation — layout, locale switch, AI working language

Polish & validate — Playwright E2E (5 critical paths), instruction quality bar, UX friction log

# 2. Open Decisions

Unchanged from v1.4. All pre-build decisions (13–23) remain resolved. Pre-external-launch decisions (5, 9, 11, 16, 24–30) remain open. See v1.4 Section 2 for full detail.

# 3. Tech Stack & Infrastructure

Application stack unchanged from v1.4 (Next.js, Python/FastAPI, RDS + pgvector, Bedrock, S3, SQS, SST, ECS Fargate). Production-specific updates:

| Component | Production detail (June 2026) |
| --- | --- |
| Frontend URL | https://app.eluven.ai (CloudFront + Lambda via SST Nextjs) |
| API | ECS Fargate — internal Cloud Map: Api.production.eluven.sst:8000 |
| Database | RDS PostgreSQL db.t3.micro, private subnet, Alembic on container startup |
| Network | VPC without NAT; interface endpoints for S3, SQS, Bedrock, Secrets Manager, ECR, Logs, STS |
| AI model (default) | us.anthropic.claude-sonnet-4-5-20250929-v1:0 (Bedrock inference profile) |
| AI embed model | amazon.titan-embed-text-v1 |
| Secrets | AWS Secrets Manager via SST (NextAuthSecret, DatabasePassword, AnthropicApiKey) |
| Dev environment | EC2 t3.xlarge Ubuntu 24 + OrbStack PostgreSQL; Cursor via SSH |

# 4–7. Development Standards, AI Quality, Design Decisions, Data Model

Unchanged from v1.4. Refer to v1.4 Sections 4–7 and eluven_data_model_v1_0.docx.

Note: Production Alembic history uses migrations 001_initial, 002_activity_library_seed, 003_spr_activity_library_seed, 004_update_bedrock_model_ids, 005_bedrock_inference_profile_ids. The data model document's migration numbering (001–007 thematic split) was consolidated into fewer files.

# 8. Build Plan

MVP scope (8.1, 8.2, 8.3) unchanged from v1.4.

## 8.4 Build sequence — progress tracker (updated June 2026)

| Weeks | Focus | Status | Notes |
| --- | --- | --- | --- |
| 1–2 | Foundation | ✓ Complete | SST deploy, auth, migrations, seed, CI/CD, app.eluven.ai |
| 3–4 | Document pipeline + KB | ◐ Partial | Code complete; worker not on ECS; KB UI exists; needs E2E test |
| 4–5 | AI core | ✓ Complete | Bedrock streaming, context assembly, task memory, RAG — verified in prod |
| 6–7 | External Paper Review | ◐ Partial | ActivityLibrary seeded; thread UI exists; needs full module E2E + instructions |
| 8–9 | Student Paper Review | ◐ Partial | ActivityLibrary seeded; Assignment cluster in seed; needs SPR UX |
| 10–11 | Workflow engine | ◐ Partial | Engine + API + worker code; not deployed/tested in production |
| 11–12 | Polish & validate | ○ Not started | RTL, Instruction Studio quality tools, Playwright E2E, instruction testing |

Legend: ✓ Complete  ◐ Partial  ○ Not started

## 8.5 Production validation checklist (current focus)

| # | Flow | Status | URL / notes |
| --- | --- | --- | --- |
| 1 | Login (email/password) | ✓ Verified | https://app.eluven.ai/en/login |
| 2 | Dashboard — list tasks | ✓ Verified | Seeded + user-created tasks |
| 3 | Create task | ✓ Verified | external_paper_review module |
| 4 | Open thread in task | ✓ Verified |  |
| 5 | AI response via SSE | ✓ Verified | Sonnet 4.5 inference profile |
| 6 | Upload document to KB collection | ○ To test | Requires document worker on ECS |
| 7 | RAG retrieval in thread | ○ To test | Depends on #6 |
| 8 | EPR thread types (initial_read, etc.) | ○ To test | ActivityLibrary entries exist |
| 9 | Task memory display | ○ To test |  |
| 10 | Instruction Studio — view/edit versions | ○ To test | UI + API exist |
| 11 | Hebrew locale + RTL layout | ○ To test | i18n scaffold in place |
| 12 | Workflow run + intervention pause | ○ To test | Worker deployment required |
| 13 | Word export | ○ To test |  |

# 9. Session Protocol

## 9.1 How to start a session

| Step | Action |
| --- | --- |
| 1 — Load | Open eluven_process_and_plan_v1_5.docx, academic_research_platform_concept_v1_2.docx, and eluven_data_model_v1_0.docx. Use Cursor on EC2 (~/eluven) or reference @docs/spec/ files. |
| 2 — Test or state goal | Test on https://app.eluven.ai and report expected vs actual; or state the build/validation goal for the session. |
| 3 — Update decisions | If any Section 2 decisions were resolved, note before starting work. |
| 4 — End of session | Update this plan if status changed; commit code; update master-reference.md if infrastructure changed; add ADR for significant architectural decisions. |

## 9.2 Recommended session types (updated)

| Session type | When to use | What to produce |
| --- | --- | --- |
| Validation session | NOW — primary mode | Bug list, gap analysis, fixes deployed to production |
| Worker deployment session | Before KB/workflow E2E | ECS services for document + workflow workers |
| Instruction drafting session | Parallel to EPR/SPR validation | Master instructions + test results per thread type |
| Module completion session | Weeks 6–9 gaps | End-to-end module flows with real documents |
| Polish session | Before internal user onboarding | RTL, E2E tests, instruction quality bar |
| Pre-launch sessions | Before external users | Decisions 5, 9, 11, 16, 24–30 |

# 10–12. Working Principles, Decision Log, Open Questions

Unchanged from v1.4 except for additions below.

## 11. Decision Log — additions since v1.4

| Date | Decision | Rationale |
| --- | --- | --- |
| Jun 2026 | Production domain app.eluven.ai via SST domain + Route 53 | User-facing URL on eluven.ai; apex MX preserved |
| Jun 2026 | Backend API proxied via Next.js route handler, not rewrite | OpenNext breaks rewrites when API URL contains :8000 |
| Jun 2026 | Dev seed runs on API container startup | RDS private; EC2 cannot reach RDS; idempotent seed |
| Jun 2026 | Bedrock Claude Sonnet 4.5 inference profile as default | Claude 3.5 Sonnet retired on Bedrock; on-demand requires profile ID |
| Jun 2026 | Pre-cache tiktoken + NLTK in Docker image | ECS tasks have no internet (no NAT); runtime downloads hang |
| Jun 2026 | RDS db.t3.micro instead of Aurora Serverless v2 (initial deploy) | Simpler first production deploy; revisit for external launch |

# 13. Document Version History

| Version | Date | Summary |
| --- | --- | --- |
| 1.5 | June 2026 | Production deployment status, validation checklist, build progress tracker, infrastructure as deployed, session protocol update |
| 1.4 | May 2026 | Data model complete; build unblocked; foundation next |
| 1.3 | May 2026 | Workflow and instruction design decisions resolved |
| 1.2 | May 2026 | KB and sharing decisions resolved |
| 1.1 | May 2026 | FinOps and infrastructure decisions |
| 1.0 | May 2026 | Initial process and plan document |