Eluven

Academic Research Assistant Platform

Process & Development Plan

Version 1.6  |  June 2026

## Changelog — v1.6 (June 2026)

MVP completeness audit implemented — critical blockers from v1.5 audit addressed in production

DocumentWorker and WorkflowWorker deployed as ECS Fargate services (infra/workers.ts)

KB upload → indexing verified in production (scripts/validate_mvp_kb_rag.py); plain-text path validated

Migration 006: workflow template seeds (EPR + SPR) and platform instruction seeds (initial_read, final_recommendation)

SPR Assignment/Submission: cluster_type assignment, submission API, Assignments UI

Workflow UI on task detail: start template, poll status, respond to interventions

Word export: GET /tasks/{id}/export/word + frontend download button

Test suites: backend pytest (unit + integration smoke), Jest, Playwright scaffold; CI workflows updated

Logout, Hebrew sidebar labels, docs/infrastructure/master-reference.md updated, ADR 001 for workers

MVP still not fully complete — see Section 1.5 and docs/open-questions.md for remaining validation

Purpose: Master reference for building Eluven. Load at session start with concept doc and data model.

Concept doc: academic_research_platform_concept_v1_2.docx. Data model: eluven_data_model_v1_0.docx. Prior plan: eluven_process_and_plan_v1_5.docx.

# 1. Project Overview

## 1.1 What we are building

Eluven is an AI-powered workspace for academic researchers — structured, guided assistance for reviewing papers, evaluating student submissions, and preparing work for publication.

## 1.2 Platform identity

| Item | Detail |
| --- | --- |
| Production app URL | https://app.eluven.ai |
| Dev credentials | dev@eluven.ai / devpassword123 |
| DNS | Route 53 zone Z06614832D7DMEV9IQTMN |

## 1.3 Status at a glance

| Area | Status |
| --- | --- |
| Infrastructure | Production deployed — API + DocumentWorker + WorkflowWorker on ECS |
| Build status | ~75% MVP scope; core paths production-verified |
| Current phase | Internal validation — full EPR/SPR task runs, instruction quality, RTL |
| External launch | Not ready — pre-launch decisions (Section 2.2) still open |

## 1.4 Completed to date (June 2026 — post audit)

ECS services: Api, DocumentWorker, WorkflowWorker (SST infra/workers.ts)

KB indexing pipeline verified for .txt uploads; Titan embeddings via Bedrock

Assignments UI (/clusters), submission API, workflow panel, Word export

Alembic migrations 001–006 in production

Automated validation: scripts/validate_mvp_kb_rag.py, scripts/run_mvp_validation.py

Verified: login, dashboard, tasks, threads, AI SSE, KB upload/index

## 1.5 Remaining gaps (June 2026)

One full EPR + one full SPR task not yet validated by internal team (MVP success criteria §8.3)

PDF/DOCX indexing — Unstructured ML deps not in Docker image; .txt validated only

Master instructions drafted for 2 of 11 EPR/SPR thread types only

Rate limiting (10 AI/min) and workflow concurrency cap (3/user) not implemented

Thread document upload UI missing; Instruction Studio cluster/task/thread levels partial

Playwright E2E not in CI; Hebrew/RTL not fully validated

See docs/open-questions.md for full list

## 1.6 Next sessions in order

Internal validation — complete one EPR and one SPR task; document UX friction

Instruction drafting — remaining EPR/SPR thread types; quality bar testing

PDF indexing decision — add Unstructured ML to image vs lighter PDF path

Hebrew/RTL production pass

Wire Playwright into CI; expand E2E to 5 critical paths

Pre-launch decision sessions before external users

# 3. Tech Stack & Infrastructure

| Component | Production detail |
| --- | --- |
| Frontend | https://app.eluven.ai — CloudFront + Lambda (OpenNext) |
| API | ECS Fargate — Api.production.eluven.sst:8000 |
| DocumentWorker | ECS Fargate — python -m workers.document_worker |
| WorkflowWorker | ECS Fargate — python -m workers.workflow_worker |
| Database | RDS PostgreSQL db.t3.micro, private subnet |
| AI chat | us.anthropic.claude-sonnet-4-5-20250929-v1:0 |
| AI embed | amazon.titan-embed-text-v1 |

## 8.4 Build sequence — progress (June 2026)

| Weeks | Focus | Status | Notes |
| --- | --- | --- | --- |
| 1–2 | Foundation | ✓ Complete |  |
| 3–4 | Document + KB | ◐ Partial | Workers deployed; .txt verified; PDF path open |
| 4–5 | AI core | ✓ Complete | Verified in prod |
| 6–7 | EPR module | ◐ Partial | Export + UI; needs full task validation + instructions |
| 8–9 | SPR module | ◐ Partial | Assignment UI; batch/grades minimal |
| 10–11 | Workflow engine | ◐ Partial | Workers + UI + seeds; full E2E untested |
| 11–12 | Polish | ◐ Partial | Tests scaffold; RTL + E2E CI remain |

## 8.5 Production validation checklist

| # | Flow | Status |
| --- | --- | --- |
| 1–5 | Login through AI SSE | ✓ Verified |
| 6 | KB upload + index | ✓ Verified (.txt) |
| 7 | RAG in thread | ○ To test with KB attached to task |
| 8–9 | EPR threads + task memory | ○ UI exists; E2E untested |
| 10 | Instruction Studio | ○ Partial (3 levels) |
| 11 | Hebrew/RTL | ○ To test |
| 12 | Workflow + intervention | ○ UI exists; full run untested |
| 13 | Word export | ○ Implemented; untested in browser |

## 11. Decision Log — additions since v1.5

| Date | Decision | Rationale |
| --- | --- | --- |
| Jun 2026 | Dedicated ECS services for document + workflow workers | Unblocks KB/RAG and workflows; see ADR 001 |
| Jun 2026 | Plain-text extraction without Unstructured ML in Docker | unstructured_inference not in image; fast path for .txt |
| Jun 2026 | Async worker poll loop (single event loop) | Avoid asyncpg/SQLAlchemy loop conflicts |
| Jun 2026 | Assignment cluster_type + submission child tasks | SPR hierarchy per domain model |

# 13. Document Version History

| Version | Date | Summary |
| --- | --- | --- |
| 1.6 | June 2026 | Post MVP audit — workers deployed, validation checklist updated, remaining gaps |
| 1.5 | June 2026 | Initial production deployment status |
| 1.4 | May 2026 | Data model complete; build unblocked |

Sections 2, 4–7, 8.1–8.3, 9–10, 12 unchanged in substance from v1.5 / v1.4.