Eluven

Academic Research Assistant Platform

Process & Development Plan

Version 1.3  |  May 2026

Changelog — v1.3 (May 2026): KB & Sharing Design Session completed — Decisions 13, 14, 17, 18 resolved. Workflow & Instruction Design Session completed — Decisions 19, 20, 21, 22, 23 resolved. FinOps Session completed — Decision 15 resolved. All pre-data-model and pre-build decisions now resolved. Build is unblocked. Next session: Data Model.

Purpose: This document is the master reference for building Eluven. It captures what needs to be decided, what needs to be designed, what needs to be built, and in what order. Load at the start of every working session alongside the concept document.

Concept doc: Full product specification is in eluven_concept_v1.2.docx. This plan assumes familiarity with it and does not repeat product decisions made there.

# 1. Project Overview

## 1.1 What we are building

Eluven is an AI-powered workspace for academic researchers — structured, guided assistance for reviewing papers, evaluating student submissions, and preparing their own work for publication. The platform's core value is structured AI assistance governed by a layered instruction system.

## 1.2 Platform identity

| Item | Detail |
| --- | --- |
| Platform name | Eluven |
| Domain | eluven.ai |
| Registrar | Namecheap (transfer to Route 53 during infrastructure session) |
| Privacy protection | Enabled — WhoisGuard via Namecheap |
| SSL | Provisioned via AWS ACM |
| DNS | Migrated to Route 53 |

## 1.3 Status at a glance

| Concept & specification | Open decisions | Build status |
| --- | --- | --- |
| Complete — v1.2 | 3 pre-launch only | Infrastructure complete. All pre-build decisions resolved. Data model session next. |

Infrastructure completed May 31, 2026:

- AWS account, IAM, CLI configured

- Google Workspace ori.gilboa@eluven.ai active

- GitHub repo https://github.com/origilboa/eluven — full structure, rules, spec docs committed

- EC2 t3.xlarge (i-02e28fbb277628ada) — Ubuntu 24.04, all dev tools installed

- PostgreSQL + pgvector running on EC2 via Docker

- Route 53 DNS for eluven.ai — nameservers delegated from Namecheap

- SSL certificate issued via ACM — covers eluven.ai and *.eluven.ai

- GitHub Actions CI/CD pipelines — branch, PR, deploy

- GitHub Actions deploy role — AWS OIDC authentication configured

- Cost controls — 3 budgets + anomaly detection

- SST infrastructure defined (S3, SQS, RDS, VPC, Secrets) — first deploy pending

Sessions completed:

- KB & Sharing Design — Decisions 13, 14, 17, 18 resolved

- Workflow & Instruction Design — Decisions 19, 20, 21, 22, 23 resolved

- FinOps — Decision 15 resolved

Next sessions in order:

- Data model session — entity schemas, API spec — NOW UNBLOCKED

- Build sessions begin

# 2. Open Decisions

All pre-data-model and pre-build decisions are resolved. Only pre-external-launch decisions remain open.

## 2.1 Pre-data-model session — ALL RESOLVED

| # | Decision | Status |
| --- | --- | --- |
| 13 | KB population mechanism | ✓ Resolved — see Section 6 |
| 14 | RAG retrieval scope | ✓ Resolved — see Section 6 |
| 15 | FinOps — infrastructure costs | ✓ Resolved — see Section 3.8 |
| 17 | KB hierarchy & ownership model | ✓ Resolved — see Section 6 |
| 18 | Cluster and task sharing model | ✓ Resolved — see Section 6 |
| 19 | Document versioning & deletion | ✓ Resolved — see Section 6 |
| 20 | Workflow failure & partial completion | ✓ Resolved — see Section 6 |
| 21 | Instruction conflict resolution | ✓ Resolved — see Section 6 |
| 22 | Working language inheritance | ✓ Resolved — see Section 6 |
| 23 | Context compacting logic | ✓ Resolved — see Section 6 |

## 2.2 Pre-external-launch — must resolve before opening to external users

| # | Decision | What needs to be resolved |
| --- | --- | --- |
| 5 | Pricing amounts | Specific monthly prices in USD and ILS for each tier. |
| 9 | Security architecture | Full security review, pen testing, vulnerability disclosure policy, incident response plan. |
| 11 | Legal, IP & business setup | Legal entity, terms of service, privacy policy, IP ownership of AI outputs, trademark. |
| 16 | FinOps — user/org billing | Token metering and budget model per user and org. Overage handling. BYOK cost passthrough. |
| 24 | Notification model | What events trigger notifications. In-app only or email too. |
| 25 | Sharing revocation | What happens to a collaborator's work when access is revoked. |
| 26 | User invitation & deactivation | How a new user joins. What happens to data when a user is deactivated. |
| 27 | Search scope & model | What is searchable. Full text or metadata only. Search permissions in shared contexts. |
| 28 | Report templates | Module-specific report templates for Word export. |
| 29 | Export permissions in shared contexts | Can a collaborator export a report from a shared task. |
| 30 | Data retention, account deletion & storage quotas | How long data is kept. Storage quotas per user and org tier. |

# 3. Tech Stack & Infrastructure

## 3.1 Application stack

| Component | Decision | Notes |
| --- | --- | --- |
| Frontend | Next.js | React ecosystem, built-in routing and SSR, RTL support |
| Backend | Python | Best-in-class AI/ML tooling, RAG pipeline, workflow engine |
| Database | PostgreSQL on AWS RDS | Managed, reliable, strong compliance story |
| Vector DB | pgvector on RDS — HNSW index | Better query performance at MVP scale |
| AI access | AWS Bedrock | Multi-provider gateway, Claude as primary model |
| AI model | Claude 3.5 Sonnet (default) | All threads MVP, routing rules added per thread type |
| File storage | AWS S3 | Raw files + S3 versioning. 50MB max file size |
| Auth | NextAuth.js | Email/password for MVP, extensible to SSO in Phase 2 |
| Async processing | AWS SQS + Python worker | Document indexing and workflow execution |
| Real-time updates | Server-Sent Events (SSE) | AI streaming and workflow status updates |

## 3.2 Infrastructure & DevOps

| Component | Decision | Notes |
| --- | --- | --- |
| Cloud provider | AWS | Most mature, best compliance story, widest ecosystem |
| Infrastructure as Code | SST on AWS CDK (Python) | Developer-friendly abstraction over CDK |
| Container hosting | AWS ECS Fargate | Serverless containers via SST |
| Environments | EC2 dev + Production | Internal MVP — no staging. Add before external launch |
| Dev environment | Remote EC2 t3.xlarge (Ubuntu 24 LTS) | Cursor connects via SSH, MacBook stays free |
| Container runtime | OrbStack on EC2 | Faster than Docker Desktop on Linux |
| Secrets management | AWS Secrets Manager + Parameter Store | Secrets for sensitive values, Parameter Store for config |
| Deployment strategy | Rolling deployment | ECS Fargate handles natively, zero downtime |
| Database migrations | Alembic | Python-native, version-controlled, runs on deploy |
| Domain | eluven.ai via Route 53 + SSL via ACM | Active |

## 3.3 Source control & lifecycle

| Component | Decision | Notes |
| --- | --- | --- |
| Platform | GitHub | Source control, issues, projects, CI/CD |
| Branching | Feature branches off main | Feature branch → PR → merge to main → auto-deploy |
| Commit standard | Conventional Commits | feat:, fix:, chore:, docs: |
| Versioning | Semantic versioning + GitHub Releases | Auto-generated changelog from Conventional Commits |
| Requirements & backlog | GitHub Issues + GitHub Projects | Issues linked to PRs and releases natively |
| Technical documentation | /docs folder in repo | Architecture, data model, API specs, runbooks |
| Architecture decisions | ADRs in /docs/adr/ | Short markdown files capturing decision, context, rationale |

## 3.4 CI/CD pipeline

| Stage | Trigger | What runs |
| --- | --- | --- |
| Branch push | Every push to feature branch | Ruff, ESLint/Prettier, Pyright, unit tests (mocked AI) |
| Pull request to main | Opening or updating PR | All of above + integration tests + component tests + security scanning |
| Merge to main | Merge approved | Full test suite + Playwright E2E (real Bedrock) + Docker build + deploy to production |

## 3.5 Security scanning in pipeline

| Layer | Tool | What it catches |
| --- | --- | --- |
| Dependency scanning | Dependabot + pip-audit + npm audit | Known CVEs in packages — continuous + every PR |
| Secret scanning | GitHub Secret Scanning + git-secrets pre-commit | API keys or credentials accidentally committed |
| SAST | Bandit (Python) + ESLint security plugin (JS) | Common security anti-patterns in code |
| Container scanning | AWS ECR image scanning | Vulnerabilities in Docker base images — every build |

## 3.6 Document processing pipeline

| Component | Decision | Notes |
| --- | --- | --- |
| Extraction library | Unstructured.io | All formats: PDF, Word, TXT, Excel/CSV, LaTeX |
| Supported formats (MVP) | PDF, Word, TXT, Excel/CSV, LaTeX | PowerPoint, BibTeX, ZIP, HTML deferred to Phase 1 |
| Maximum file size | 50MB per file (collection); 10MB per thread upload | Thread uploads load directly into context — stricter limit |
| Chunking strategy | Semantic chunking, section-aware splitting | 512 tokens, 50-token overlap |
| RAG retrieval | Top-10 chunks, 0.7 threshold, 0.5 fallback retry, HNSW index | Fixed priority chain — no user-configurable scope in MVP |
| Context assembly order | System instructions → working language → task context → task memory → documents → RAG chunks → Q&A → history → message | Defined priority, instructions cached |
| Prompt caching | Platform + org + user level instructions cached | Reduces token cost on every AI call |

## 3.7 Monitoring & operations

| Area | Tool/Approach | Detail |
| --- | --- | --- |
| Infrastructure monitoring | AWS CloudWatch | ECS CPU/memory, RDS connections/latency/storage, SQS queue depth |
| Application monitoring | Structured JSON logs → CloudWatch Logs | Error rate, Bedrock latency, token usage, failed calls |
| Alerting | Three levels: info, warning, critical (email + SMS via SNS) | Critical: error rate >5%, Bedrock failure >10%, SQS depth >100 |
| Cost alerts | 4 AWS Budgets + Cost Anomaly Detection | Total $50/$100, Bedrock $30, Infrastructure $20, ECS $25 |
| RDS backup | Daily snapshots + transaction logs, 14-day retention | Point-in-time recovery within 14-day window |
| S3 versioning | Enabled | Protects against accidental overwrites and deletions |

## 3.8 FinOps — build-time cost strategy

✓ RESOLVED

| Area | Decision | Detail |
| --- | --- | --- |
| Bedrock in tests | Mock in unit/integration, real in E2E only | Estimated ~$36/month during active build |
| RDS | Aurora Serverless v2, min 0.5 ACU, scales to zero | ~$5-25/month. Accept cold start at session start. Raise min ACU before external launch |
| ECS Fargate | API container only initially; add worker at document pipeline phase (weeks 3-4) | ~$9/month API only, ~$18/month with worker |
| Cost allocation | Tags on all SST resources: project, stage, owner | Enables per-service breakdown in Cost Explorer from day one |
| Developer hygiene | Never run full test suite against real Bedrock; check Cost Explorer weekly | Catch anomalies before budget alerts fire |

# 4. Development Standards

| Area | Decision | Detail |
| --- | --- | --- |
| Development tool | Cursor Pro + Claude (SSH remote into EC2) | All development on remote EC2 |
| Linting (Python) | Ruff | Replaces Black + Flake8 + isort |
| Linting (JS) | ESLint + Prettier | Enforced via pre-commit hook |
| Type checking | Pyright (Python) + strict TypeScript (Next.js) | Enforced in CI pipeline |
| Testing (unit) | Pytest (Python) + Jest (Next.js) — mocked AI | Core business logic — runs on every branch push |
| Testing (component) | Jest + React Testing Library | Critical UI components — runs on every PR |
| Testing (integration) | Pytest — mocked AI | Critical API endpoints — runs on every PR |
| Testing (E2E) | Playwright — 5 critical path scenarios — real Bedrock | Runs on every merge to main |
| Dependency management (Python) | Poetry | Virtual environments, dependency locking |
| Dependency management (JS) | pnpm | Faster than npm, strict dependency resolution |
| Logging | Structured JSON, comprehensive, from day one | AI calls, workflow execution, RAG retrieval, user actions, errors |
| API versioning | /api/v1/ prefix, increment on breaking changes |  |
| Rate limiting | Per-user, 10 AI calls per minute | Prevents runaway costs from misconfigured clients |
| Concurrent workflows | 3 per user maximum | Prevents resource exhaustion at MVP scale |
| Browser support | Chrome + Firefox + Safari + Edge | All major modern browsers |
| Mobile experience | Graceful degradation — readable but not optimised | Desktop-first for MVP |

# 5. AI Quality & Behaviour Standards

| Area | Decision | Detail |
| --- | --- | --- |
| Instruction management | Instruction Studio — first-class platform area | Minimal settings UI in MVP. Full studio with test runner in Phase 1 |
| Instruction quality bar | Majority of outputs rated useful on accuracy and depth | Tested across 3-5 real test cases per thread type before MVP launch |
| AI unavailability | Hard stop with user notification, state saved | Full automatic fallback deferred to Phase 1 |
| Token budgets | Per-thread budgets by thread type, warn at 80% | Simple: ~2-5K. Full paper review: ~15-40K. Automated workflow: ~10-30K |
| Language handling | Always respond in working language | Deterministic — regardless of document or input language |
| Model routing | Rule-based per thread type, added incrementally | Start with Claude 3.5 Sonnet for all threads |
| Structured output | JSON + Pydantic schema validation (machine), rendered cards (user) | Task memory writes as typed JSON, validated before DB write |
| Context assembly | Five-layer priority order, instructions first | System instructions → working language → task context → task memory → thread docs → RAG chunks → Q&A → history → message |
| Prompt caching | Platform + org + user instructions cached via Bedrock | Reduces token cost on every AI call |
| Context compacting | Triggers at 20,000 history tokens. Keep last 10 messages, summarise older. User notified via SSE status event. | Platform-level strategy only in MVP. Task memory never compacted. |
| Instruction conflicts | Strict hierarchy — platform always wins. Task/thread can explicitly override. | Overrides must be deliberate and are logged in TaskInstructionOverride |
| Working language inheritance | Thread → Task → Cluster → User default → English | Thread can override task. Always deterministic. |

# 6. KB, Document & Workflow Design Decisions

All decisions in this section were resolved in the KB & Sharing Design Session and Workflow & Instruction Design Session (May 2026).

## 6.1 KB Collections model (Decision 17)

✓ RESOLVED

- A KBCollection is a named, ownable set of documents

- One owner — only the owner can see, use, and manage their collections

- A collection can be attached to multiple tasks/clusters by its owner

- A task/cluster can have multiple collections attached (many-to-many)

- Org collection is managed by Org Admin — ambient for all org members, cannot be unlinked by task owners

- Sharing deferred to Phase 1

Platform areas updated:

| Area | MVP |
| --- | --- |
| Dashboard | ✓ |
| KB | ✓ — added this session |
| Instruction Studio | ✓ |
| Admin Panel | ✓ |

Retrieval priority order:

| Priority | Source |
| --- | --- |
| 1 | Documents uploaded directly to the thread |
| 2 | Task-attached collections |
| 3 | Cluster-attached collections |
| 4 | Org collection (ambient) |

Core data model:

| Entity | Key fields |
| --- | --- |
| KBCollection | id, name, description, owner_id |
| KBCollectionAttachment | id, collection_id, entity_type: enum(cluster, task), entity_id, attached_by, attached_at |
| KBDocument | id, collection_id, s3_key, filename, size_bytes, chunk_count, version, is_active, is_deleted, previous_version_id, processed_at |
| ThreadDocument | id, thread_id, s3_key, filename, size_bytes, token_count, load_strategy: enum(full_text, rag) |

## 6.2 Sharing model (Decision 18)

✓ RESOLVED

- No sharing in MVP — tasks, clusters, and KB collections fully private to their owner

- Sharing deferred entirely to Phase 1

## 6.3 KB population mechanism (Decision 13)

✓ RESOLVED

- Upload-only in MVP

- Dedicated KB area as first-class platform section

- KB area: list collections, create/rename/delete, upload documents, see which tasks/clusters a collection is attached to

- One processing pipeline regardless of collection type: S3 → Unstructured.io → chunking → pgvector, tagged with collection_id

- File size limit: 50MB per collection upload; 10MB per thread upload

- Thread uploads: full text if under ~4,000 tokens, RAG pipeline if over

- AI-assisted KB building and web search deferred to Phase 1

## 6.4 RAG retrieval scope (Decision 14)

✓ RESOLVED

- Fixed priority retrieval chain — no user-configurable scope in MVP

- Thread-level document upload replaces the old pinning concept

- User-controlled scope restriction deferred to Phase 1

## 6.5 Document versioning & deletion (Decision 19)

✓ RESOLVED

- New upload of existing document creates a new version — old version retained, new version active for retrieval

- Soft delete only — document marked deleted, removed from retrieval, record retained

- Hard delete available only when no thread references exist, or user explicitly forces with a warning

- Thread outputs and task memory entries remain intact when source document deleted — reference marked 'document no longer available'

## 6.6 Workflow failure & partial completion (Decision 20)

✓ RESOLVED

- Automatic retry up to 3 times with exponential backoff on thread failure

- If all retries exhausted — workflow stops, user notified

- Skipping failed threads not permitted — downstream threads depend on task memory continuity

- Intervention pause is indefinite — resumes whenever user responds, no timeout

Persistent state model:

| Entity | Key fields |
| --- | --- |
| WorkflowExecution | id, workflow_id, task_id, status: enum(running, paused, failed, complete), current_thread_index, started_at, completed_at, failed_at |
| WorkflowThreadExecution | id, workflow_execution_id, thread_type, status: enum(pending, running, complete, failed), retry_count, error, started_at, completed_at |
| WorkflowIntervention | id, workflow_execution_id, trigger_type: enum(missing_document, explicit_ambiguity, confidence_below_threshold, conflicting_information), question, user_response, triggered_at, responded_at |

## 6.7 Instruction conflict resolution (Decision 21)

✓ RESOLVED

Resolution order (highest to lowest authority):

| Level | Authority |
| --- | --- |
| 1. Platform | Highest — always wins implicitly |
| 2. Org |  |
| 3. User |  |
| 4. Cluster |  |
| 5. Task / Thread | Can explicitly override any level above — must be deliberate, is logged |

- Lower levels enrich and add context — they do not implicitly contradict higher levels

- Explicit overrides at task level logged in TaskInstructionOverride entity

## 6.8 Working language inheritance (Decision 22)

✓ RESOLVED

- Inheritance chain: Thread → Task → Cluster → User default → English (platform default)

- Thread can explicitly override task working language

- Always deterministic — never inferred from document language or user input

## 6.9 Context compacting logic (Decision 23)

✓ RESOLVED

- Threshold: 20,000 tokens of conversation history

- Strategy: keep last 10 messages verbatim, summarise older into one block via one additional Bedrock call

- Task memory never compacted — always loaded fresh from database

- User notified via SSE status event: 'Summarising earlier conversation...' before AI response streams

- Platform-level control only in MVP — per-thread-type tuning deferred to Phase 1

# 7. Build Plan

MVP — Internal use, two modules, core workflow. Goal: validate the task/thread/workflow model and instruction quality with real researchers before building the full platform for external users. Target: first internal users within 3 months.

## 7.1 Included in MVP

- External Paper Review module

- Student Paper Review module with Assignment/Submission hierarchy

- Task creation, thread model, task memory

- Cluster concept — grouping of tasks with shared KB and instructions

- Automated workflow engine — sequential execution, intervention triggers, workflow templates

- Five-level instruction layer — platform level fully implemented, org/user/cluster as foundation

- KB area — named collections, upload, attach to tasks/clusters

- Document upload — PDF, Word, TXT, Excel/CSV, LaTeX (50MB max collection; 10MB thread)

- Table extraction as structured data

- RAG document retrieval — fixed priority chain with HNSW index

- Structured Q&A for thread opening

- AI conversation within threads via AWS Bedrock (Claude 3.5 Sonnet)

- Task memory — structured entries with grouped/timeline display

- Instruction Studio — minimal settings UI

- Text output rendered in app, full markdown editing, export to Word

- Sample tasks (read-only, one per module, accessible from empty state)

- Email and password authentication via NextAuth.js

- English and Hebrew with full RTL support

- Structured JSON logging — AI calls, workflow execution, RAG retrieval, user actions, errors

- AWS infrastructure via SST — ECS Fargate, RDS PostgreSQL, S3, SQS, Bedrock

- GitHub Actions CI/CD with security scanning

## 7.2 Explicitly excluded from MVP

- Article Self-Review module

- Org hierarchy, roles, budget management

- Subscription billing and payment integration

- Sharing and collaboration (Phase 1)

- Full analytics (basic logging only)

- Full Instruction Studio with test runner and scoring

- Full vision for embedded images (Phase 1)

- AI-based dynamic model routing (Phase 1)

- Staging environment (add before external launch)

- GDPR compliance (Phase 1)

- WCAG 2.1 AA (Phase 1)

- Mobile-optimised layout

## 7.3 MVP success criteria

- Internal team complete at least one full task per module

- Task/thread/workflow model validated as intuitive

- Master instruction quality validated — output rated useful in majority of test cases per thread type

- Primary UX friction points identified and documented

- No critical data loss or session persistence failures

- Token cost baselines established per thread type from real usage logs

## 7.4 Recommended 12-week build sequence

| Weeks | Focus | Key deliverables |
| --- | --- | --- |
| 1-2 | Foundation | AWS infrastructure via SST, EC2 dev environment, PostgreSQL + pgvector, auth, GitHub Actions CI/CD, seed script |
| 3-4 | Document pipeline + KB | S3 upload, Unstructured.io extraction, chunking, pgvector indexing, RAG retrieval, KB area UI |
| 4-5 | AI core | Bedrock integration, context assembly, SSE streaming, task/thread model, task memory |
| 6-7 | External Paper Review | Module end-to-end: task creation, threads, AI conversation, task memory writes, Word export. Instruction drafting begins. |
| 8-9 | Student Paper Review | Assignment/Submission hierarchy, batch views, grade output. Instruction drafting begins. |
| 10-11 | Workflow engine | Sequential execution, intervention triggers, workflow templates, SQS async processing |
| 11-12 | Polish & validate | Hebrew/RTL, Instruction Studio UI, sample content, Playwright E2E, instruction quality testing |

# 8. Session Protocol

## 8.1 How to start a session

| Step | Action |
| --- | --- |
| 1 — Load | Upload eluven_concept_v1.2.docx and this document. Upload any additional spec documents produced since last session. |
| 2 — State goal | Tell Claude what you want to accomplish. Claude will orient itself to the current project state. |
| 3 — Update decisions | If any decisions from Section 2 were resolved since last session, tell Claude before starting work. |
| 4 — End of session | Ask Claude to update the relevant sections. Mark decisions as resolved. Export and replace the project file. |

## 8.2 Recommended session types

| Session type | When to use | What to produce |
| --- | --- | --- |
| Data model session | NEXT — all blocking decisions resolved | Entity schemas, API endpoint specification, Pydantic models |
| Instruction drafting session | Parallel to module build — Week 6 (EPR), Week 8 (SPR) | Master instruction document + model routing rules, test results |
| User flows session | Before module build | User flow document for target module |
| Build session | During active development | Working code committed to GitHub with tests |
| Review and critique session | After any document is produced | Annotated review with open questions resolved |
| Pre-launch sessions | Before external users | Decisions 5, 9, 11, 16, 24-30 |

# 9. Working Principles

## 9.1 Product principles

- AI does the work, the user provides judgment

- Structured guidance over raw prompting

- Context persistence — task memory ensures consistent background across threads

- Token and cost optimisation by design

- Extensible by design — module framework, instruction layer, integration architecture

- Multi-lingual from launch — English and Hebrew in MVP

## 9.2 Build principles

- API-first architecture

- Internal validation before external launch

- Two modules in MVP — validate task/thread model across both module types before building Module 3

- Design for analytics and logging from day one

- Instruction quality is product quality — master instructions are core IP

- No irreversible decisions in the MVP

- Remote EC2 development environment — consistent Linux environment, Cursor connects via SSH

## 9.3 Documentation principles

- Every session produces an artifact

- Update this plan at the end of every session

- Decisions once made are not relitigated

- All documents committed to /docs in the GitHub repo

- ADRs for significant technical decisions made during build

- Keep Claude in context — always upload both the concept doc and this plan document

# 10. Decision Log

The following decisions were added in v1.3:

| Date | Decision | What was decided | Rationale |
| --- | --- | --- | --- |
| May 2026 | KB collections model | Named KBCollection entities replace four-level hierarchy. One owner, many-to-many attachment to tasks/clusters. Org collection ambient. | More flexible than rigid hierarchy. Same retrieval priority preserved. |
| May 2026 | No sharing in MVP | Tasks, clusters, and collections fully private. Sharing deferred to Phase 1. | Internal MVP has no collaboration requirement. |
| May 2026 | KB population — upload only | Dedicated KB area. Upload-only. One processing pipeline. | Simplest correct approach for internal MVP. |
| May 2026 | RAG retrieval scope | Fixed priority chain. Thread upload replaces pinning. No user-configurable scope. | Learn from real usage before adding configuration. |
| May 2026 | Document versioning | New upload creates new version, old retained. Soft delete only. | Academic context requires version traceability. |
| May 2026 | Workflow failure | Retry 3x, then stop. No skip. Indefinite intervention pause. | Task memory continuity required for downstream threads. |
| May 2026 | Instruction conflict | Strict hierarchy, platform wins. Task/thread can explicitly override. | Protects platform IP while giving researchers task-level flexibility. |
| May 2026 | Working language inheritance | Thread → Task → Cluster → User default → English. | Deterministic, predictable across all mixed-language scenarios. |
| May 2026 | Context compacting | 20k token threshold, rolling 10-message window, SSE status notification. | Predictable behaviour, good UX — user knows what they are waiting for. |
| May 2026 | FinOps — build costs | Mock AI in unit/integration tests. Aurora Serverless v2. API container only initially. | Minimises cost during build while keeping test suite accurate where it matters. |
| May 2026 | Thread upload limits | 10MB max, 4,000 token threshold for full-text vs RAG. | Prevents context window overflow from large thread uploads. |

# 11. Open Questions Log

| # | Date | Question | Status |
| --- | --- | --- | --- |
| 1 | May 2026 | Should automated workflow progress be visible in real time (live thread status updates) or only surfaced on completion/intervention? | Open — resolve during build |
| 2 | May 2026 | Should a Cluster have its own task memory, or only individual tasks within it? | Open — resolve before data model |
| 3 | May 2026 | What aggregate statistics should the Assignment dashboard show beyond status counts and grade distribution? | Open — resolve during build |
| 5 | May 2026 | Task sorting and filtering options on dashboard — by status, date, module type, cluster, working language? | Open — resolve during build |
| 6 | May 2026 | Session persistence — what happens if user closes browser mid-thread? Is partial AI response saved? | Open — resolve during build |
| 7 | May 2026 | Batch export permissions — who can trigger batch export as zip for a shared Assignment cluster? | Open — resolve during build |
| 8 | May 2026 | Workflow versioning edge case — if master instructions change while a workflow is running, which version do remaining threads use? | Open — resolve during build |
| 9 | May 2026 | Cluster/task/thread templates — should users be able to save and reuse templates? | Open — dedicated discussion before data model |
| 11 | May 2026 | Academic researcher — onboarding, tools needed before Instruction Studio exists, collaboration model | Open — dedicated session before instruction drafting |

# 12. Document Version History

| Version | Date | Changes | Author |
| --- | --- | --- | --- |
| 1.3 | May 2026 | KB & Sharing Design Session (Decisions 13, 14, 17, 18), Workflow & Instruction Design Session (Decisions 19-23), FinOps Session (Decision 15) all resolved. Section 6 added. All pre-build decisions resolved. Build unblocked. | Claude / Project team |
| 1.2 | May 2026 | Decisions session completed. Platform name (Eluven) and domain (eluven.ai) established. Full tech stack, infrastructure, DevOps, development standards, and AI quality standards defined. | Claude / Project team |
| 1.1 | May 2026 | Added Cluster concept, Assignment/Submission hierarchy, Automation/Workflow model, five-level instruction layer. | Claude / Project team |
| 1.0 | May 2026 | Initial version — project overview, open decisions, design document checklist, build plan, session protocol, working principles. | Claude / Project team |

Eluven  |  Confidential — Internal Working Document  |  Version 1.3  |  May 2026